## Slide 1: ET WP8 – Computing and data access
Achim Stahl (Aachen Univ.)
Sergi Girona (BSC)
19/11/2021
ET INFRA-DEV meeting

## Slide 2: WP8 – Computing and data Access Status
0/ Status of process for collecting objectives/deliverables DONE
1/ Interaction with the ET boards Established
2/ WP subdivisions inside each WP Tasks renamed
3/ Person-months and participants ONGOING discussion
4/ Personnel needs from the INFRA-DEV funds TBD
5/ WP-WP bilateral coordination WP9, (WP6)

## Slide 3: WP8 Objectives
  Definition of the computing and data model of the Einstein Telescope, including the definition of the workflow, estimate of the resources.
  Clarification of the policy on data access.
WP8 Deliverables
8.1 Computing and Data Requirements (03/2024) Documentation of the inputs on the computing and data requirements received during the process.
8.2: Computing and Data Model (09/2025) Final version of 8.1
8.3: Data Policy (09/2025) A document describing the policy for the storage and the access to the ET data.

## Slide 4: WP8 tasks
Task 1: T0 data center
Conceptual design of the center in close collaboration with the instrument science board. Definition of the services provided by the center, delimitation against services realized with distributed computing.
Task 2: Computing and Data Model
Development of the computing and data model in close cooperation with the instrument science board and observational science board of ET. Definition of the workflow from the instrument to the publication.
Task 3: Resources
Estimate of the computing resources (computing power and data storage), the personnel, and the operational cost required for all aspects of ET computing. The potential for mitigation must be addressed.
Task 4: Data Policy
Development of a policy on the storage of the data and the access to the data on all relevant time scales, respecting the EU policies on open data.

## Slide 5: ET Boards and WP8
Weekly meetings with EIB chairs
Kept EIB updated on WP8 proposal – alignment
Agreed answers to ESFRI recommendations
WP8 connection to WPs
WP9 Sustainable Development Strategy ideas so far:
efficient cooling for the on-site computing center
possible reuse of the energy that would otherwise be dissipated
WP6 Open data and data sharing

## Slide 6: WP8 Open questions
Participants (cleared after EIB KoM)
Milestones and roadmap
WP activities (workshops, ...)
Efforts TBD
Part B contribution TBD