## Slide 1: ET WP8 – Computing and data access
Achim Stahl (Aachen Univ.)
Sergi Girona (BSC)
Nadia Tonello (BSC)
29/11/2021
ET INFRA-DEV meeting

## Slide 2: WP8 – Computing and data Access Status
Objectives and Tasks definition
Rewording of task T8.4 Data Access
Tables filled
Deliverables and Milestones (adapted to 48 months project)
Risks
Purchase costs (workshops, details TBD)
Participants, after the KoM of the EIB
WP-WP bilateral coordination
WP9 first meeting with constructive discussion
WP6 + WP2: TBD

## Slide 3: WP8 Objectives
  Definition of the computing and data model of the Einstein Telescope, including the definition of the workflow, estimate of the resources.
  Data Access – technical guidelines and principles for implementing the data access policies defined in WPX.
WP8 Tasks
Task 8.1: “T0 data center”
Task 8.2: “Computing and Data Model”
Task 8.3: “Resources”
Task 8.4: “Data Access Implementation”: guidelines for the data policy compliance, relevant to the data storage, access, process and distribution, on all relevant time scales, respecting the EU policies on open data.

## Slide 4: WP8 milestones + deliverables
 | Workshops | WPs |  | Deliverable | Due date
M8.1 | Workflows Requirements collection and constraints: computing and data | WP8 |  |  | M12
 |  |  | D8.1 | Computing and Data Requirements | M18
M8.2 | Computing Infrastructures availability for ET workflows, characteristics | WP8, WP9 |  |  | M24
M8.3 | On site infrastructure, computing and data model | WP8, WP6 |  |  | M36
M8.4 | Low latency and offline workflows and computing model | WP8, WP6 |  |  | M40
 |  |  | D8.2 | Computing and Data Model | M42
M8.5 | Data management, access, policy and implementation | WP8, WP2, WP6 |  |  | M46
 |  |  | D8.3 | Data Access Implementation Guidelines | M48
To cross-check for WP-WP collaboration

## Slide 5: WP8-WPx collaboration
WP9 Sustainable Development Strategy
  Estimate of the computing carbon footprint
  To be defined: Onsite CPU, offline computing to be taken into account.
  Landscape impact – reuse of energy (heating, new ideas…)
  Next meeting: December
Pending
  WP2-WP6 Open data and data sharing - Data Policy
  Define collaborations in workshops (WP8 milestones)
  Define workshops expenses details: organization + realization
    What about lunches, dinners, fees…?
    First estimate: 10 k per workshop (dinner not included)

## Slide 6: WP8 Risks
Description of risk | Severity | Proposed risk-mitigation measures
R8.1 Difficulties to find full time personnel adequately in time, with the skills needed for the project (Medium) | Medium | Dedicate part of the time of more than one person of the Collaboration to cover the needs, and complement with personnel in-kind contribution.
R8.2 Scientists are not able to provide sufficiently detailed information to elaborate the computing and data model (Medium-Low) | Medium-Low | The computing and data model will be generic and realistic to satisfy the given requirements.
R8.3 The pandemic delays the organization and limit the participation to workshops planned to receive input and feedback from the stakeholders (Medium) | Medium | Online planned workshops and webinars, adjust timing, offline surveys...