## Slide 1: ET WP8 – Computing and data access
Achim Stahl (RWTH, Aachen Univ.)
Sergi Girona (BSC)
Nadia Tonello (BSC)
10/12/2021
ET INFRA-DEV meeting

## Slide 2: WP8 – Computing and data Access Status
Participants: in progress, after last week’s EiB KoM
Budget and in-kind efforts: in progress
WP-WP bilateral coordination WP6 and WP2: pending

## Slide 3: WP8 – Participants
Inst [A,B,C,D]: institutions leading each sub-package
1 FTE funded effort (at BSC)
Work package number | 8 | Lead beneficiary: |  |  |  |  | BSC | BSC
Work package title | Computing and Data Access |  |  |  |  |  |  | 
Participant number |  |  |  |  |  |  |  | 
Short name of participant | BSC | RWTH | RWTH | Inst A | Inst B | Inst C | Inst D | 
Person months per participant: | 48 (EU) + 6 | 6 | 6 | 3 | 6 | 3 | 3 | 
Start month | 1 |  |  | End month |  | 48 |  | 
Table 3.1b PRELIMINARY

## Slide 4: WP8 – Participants
EiB KoM expression of interest from 16 institutions
Effort confirmed by 11 institutions (to date)
Contribution from Collaborations Boards experts
T8.1 | On site | BSC, INFN, IJCLAB, BME-MIT + ISB experts | 0.45 FTE
T.8.2 | Computing and Data model | BSC, IN2P3, INFN, CAMK, ICCUB, PIC, LPC, IJCLab, BME-MIT, UnGe | 3.56 FTE
T8.3 | Resources | BSC, INFN, PIC, IJCLab, BME-MIT, Cyfronet + CBC, Burst, OSB experts | 0.80 FTE
T8.4 | Data policy implementation | BSC, INFN, LPC, IJCLab, BME-MIT, Cyfronet | 0.90 FTE

## Slide 5: WP8 – Pending
  Sub-package leaders
  WP2-WP6 Open data and data sharing - Data Policy
  Define collaborations in workshops (WP8 milestones)
  Define workshops expenses details: organization + realization
    What about lunches, dinners, fees…?
    First estimate: 10 k per workshop (dinner not included)

## Slide 6: WP8 milestones + deliverables
 | Workshops | WPs |  | Deliverable | Due date
M8.1 | Workflows Requirements collection and constraints: computing and data | WP8 |  |  | M12
 |  |  | D8.1 | Computing and Data Requirements | M18
M8.2 | Computing Infrastructures availability for ET workflows, characteristics | WP8, WP9 |  |  | M24
M8.3 | On site infrastructure, computing and data model | WP8, WP6 |  |  | M36
M8.4 | Low latency and offline workflows and computing model | WP8, WP6 |  |  | M40
 |  |  | D8.2 | Computing and Data Model | M42
M8.5 | Data management, access, policy and implementation | WP8, WP2, WP6 |  |  | M46
 |  |  | D8.3 | Data Access Implementation Guidelines | M48
Pending: WP-WP collaboration for workshops