## Slide 1: The Project Office & the Engineering Department
Raffaele Flaminio, Andreas Freise, Roberto Saban
December 10, 2021

## Slide 2: Definition
The role of the Project Office WP is to set-up a project management environment for the Einstein Telescope construction project. This environment will be supported by consultative and executive bodies equipped with means to monitor, control, coordinate and report on the technical design, the engineering, the technical specifications, the risks, the budget and the schedule. These activities are project-wide and make use of methodologies and tools which are the same across the whole of the Einstein Telescope construction project.

## Slide 3: Definition
While the requirements, the parameters, the layout of the interferometer are set by the collaboration in charge of the GW observatory, the infrastructure and technical systems associated to the interferometer are designed, procured, installed, commissioned, maintained and eventually dismantled by an Engineering Department yet to be created. The scope, the mandate and the composition of this unit will be defined within WP5.

## Slide 4: Definition
Holding to the primary constraints which are the scope, the schedule, and the budget, the role of the Project Office is to guarantee, that the as built RI -comprising infrastructure, technical systems and the interferometer itself- fully complies with the requirements, the parameters, the layout detailed in the Technical Design Report without having undergone changes which were not endorsed by the stakeholders.

## Slide 5: Definition
The architecture of the Project Office will be defined early during the INFRA-DEV project to allow the start-up of the Project Office well before the completion of the project.

## Slide 6: Deliverables
WP5-D1 A document which defines the structure and the mandate of the Project Office.
WP5-D2 A document describing the functionalities required from the tools in support of the project management activity used across all the project units
WP5-D3 A document containing the structure and the mandate of the Engineering Department.
WP5-D4 The Engineering Department as a functional unit complete with key figures operational, mission statement and budget
WP5-D5 The operational Project Office as a functional unit complete with manpower, mission and budget

## Slide 7: The Program of Work
Staff
The work to set-up a Project Office will be carried-out by personnel hired in the scope of the INFRA-DEV project that will be supervised by engineers and scientists who have been involved in project management in their home institutions.
The leaders of WP5 will constitute the Steering Board which will monitor and take part in the activities of the team until the end of the INFRA-DEV Project.
It is also assumed that both the Head of the Project Office and the Head of the Engineering Department will be picked among the experienced staff in the community of GW observatories.
Timeline
The INFRA-DEV project extends from September 2022 – September 2026 for 4 years and also aims at the selection of the site for 2024/25. The work of WP5 must be completed, or at least well advanced, well before the end of this project in order to allow the project units to adopt the discipline, the methodology and the tools early during the project or even during its definition phase.

## Slide 8: The main landmarks

## Slide 9: Resources: Introduction
The table below lists the resources we think should be hired with the funds made available by the European Commission for the INFRA-DEV project. The list is by no means complete or exhaustive, we count on colleagues from national institutes to join forces with us in this preparatory phase which will lead to the creation of the Project Office and of the Engineering Department. Also, when the latter come into being, additional resources which we expect will originate in the national institutes, will be needed to operate these two units.

## Slide 10: Resources: Project Office
 | Function | Short Job Description | 
PO1 | Head of the Project Office |  | Internal
PO2 | Systems Engineer | An interdisciplinary engineer that focuses on how to design, integrate, interface and manage a complex system like the Einstein Telescope over its life cycles. She/he will take a leading role in a methodical, multi-disciplinary approach for the design, the interfaces, the constraints, the costing, the realization, the technical management, the commissioning, the operation, and final dismantling of the facility. | INFRA-Dev Recruit
PO3 | Technical Coordinator | An interdisciplinary engineer with the primary mission of technical management during the works that focuses on the definition, the configuration, the schedule, the budget, the safety, the logistics, the installation, and the interferences on the worksites. | INFRA-Dev Recruit

## Slide 11: Resources: Project Office
 | Function | Short Job Description | 
PO4 | Parameter, Layout and Risk Manager | An interdisciplinary engineer who interfaces with the ET collaboration to collect, process and store the parameters and the requirements to elaborate the layout and the configuration which will be translated into the baseline design of the RI. She/he manages change requests, handles non-conformities and is in charge of risk management. | INFRA-Dev Recruit
PO5 | Software Engineer | Software engineer with quality control competences and experience of a project management environment who will participate to the selection and the procurement of the project management software suite. She/he will take the lead in the installation, the configuration and the commissioning of this software suite which will be used for configuration management, project breakdown structures, work break down structures, risk matrices, document workflows, planning, earned value management, etc. | INFRA-Dev Recruit

## Slide 12: Resources: Engineering Department
 | Function | Short Job Description | 
ED1 | Head of the Engineering Department |  | Internal
ED2 | Civil Engineer | Civil engineering expertise internal to the ET project that, in collaboration with national institutes and the ET collaboration, translates user requirements into specifications and interfaces with the companies which will carry out the civil engineering works. He will be in charge of the reception of the civil engineering works also resolving non conformities. | INFRA-Dev Recruit
ED3 | Cryo Engineer | Cryogenic engineering expertise internal to the ET project that, in collaboration with national institutes and the ET collaboration, translates user requirements into specifications and interfaces with the companies which will be contracted to manufacture, install, commission and eventually operate and maintain the cryogenic plants, the distribution and recovery the systems. | INFRA-Dev Recruit
ED4 | Vacuum Engineer | Vacuum engineering expertise internal to the ET project that, in collaboration with national institutes, CERN and the ET collaboration, translates user requirements into specifications and interfaces with the companies which will be contracted to manufacture, install, commission, and eventually operate and maintain the vacuum systems. | INFRA-Dev Recruit