## Slide 1: ET INFRA-DEV Kick off meeting WP3 – Financial Architecture
Barcelona
19-20th July 2022
Chiara Arina - Thomas Berghöfer – Lisa Kamlade - Attilio Sequi

## Slide 2: What inside WP 3
Cost evaluation
Cost sharing
In-kind contributions
Industrial returns

## Slide 3: Objectives/deliverables
identify risks (price, time, technological, legal, etc.);
set a strong financial model and a common tool for all financial data.
To prepare the financial items of a signature-ready contract to commonly fund and build ET
Handbooks for design and construction phase and for operating phase
define guidelines with a fair sharing of costs and scientific, industrial and socio-economic returns among all participating parties in the ET collaboration;
Financial plan and Scenario analysis
investigate all aspects of the funding architecture required to ensure the construction, operation, and eventual decommissioning of the ET even with different alternatives in construction and legal settings;
Funds come to the project timely and in due amount so to match the project’s needs

## Slide 4: Objectives/deliverables
Deliverable (Number) | Deliverable name | Work package number | Short name of lead participant | Type | Dissemination level | Delivery date (in months)
1 | Handbook for design and construction phase | 3 |  | R | PU | 36
2 | Handbook for operating phase | 3 |  | R | PU | 42
3 | Financial plan and Scenario analysis | 3 |  | R, OTHER | PU | 47
Handbook for design and construction phase
Handbook for operating phase
Financial plan and Scenario analysis
D1 – Month 36
D2 – Month 42
D3 – Month 47
Constitution / first meeting of the resource board
M1 – Month 3

## Slide 5: Personnel funded by INFRA-DEV
A financial manager / officer

## Slide 6: Interaction with the other WPs
WP 3
Financial
architecture
WP1
Coordination and Management
WP2
Organization, Governance and Legal Aspects
WP4
Site Selection
Legal/Financial aspects of the RI implementation
WP5
Project Office
Strategic decisions making process
Planning
Risk management
Legal framework
Enlargement of the ET Consortium
WP7
Transfer Of Technology
Liaison with industries
Intellectual property
RI layout, Strategic Issues and international networking

## Slide 7: Items to be discussed
WP2
WP3 - Definition of the Financial Board and its role in ET Directorate
WP3 - ET Legal Architecture vs fair-share industrial returns
WP3
WP2 - Legal and Financial Framework
WP5 - Methodology for financial planning in Project Office
WP4
WP3 - Cost estimates for excavation
WP7
WP3 - Balanced industrial returns model implementation

## Slide 8: Ongoing and next steps – main points
Collect projects similar to ET-PP INFRA-DEV to find inspiration for the financial modeling, rules and procedures;
Define a professional profile for financial manager;
Set a strong collaboration with WP2 coordinators for pursuing the common objective;
Set a strong collaboration with WP5 coordinators, particularly the engineering activities, for setting rules and process for evaluation and planning