## Slide 1: ET-PP annual meeting: administrative details
13/06/2023
Grant agreement: Nº 101079696
Project: 101079696 — ET-PP — HORIZON-INFRA-2021-DEV-02
Horizon Europe: Coordination
and Support Actions

## Slide 2: Outline
1) Introduction and status of the project
2) Amendment
3) Next steps (first periodic report)

## Slide 3: Status of the project
Starting date: 01/09/2022
Ending date: 31/08/2026
Project duration: 48 months (now, M10).
Grant Agreement (GA) signed
Consortium Agreement (CA) final version (signature process)

## Slide 4: LIST OF PARTICIPANTS
N | Short Name | Legal name | Role | Country
1 | IFAE | INSTITUTO DE FISICA DE ALTAS ENERGIAS | COO | ES
1.1 | BSC CNS | BARCELONA SUPERCOMPUTING CENTER-CENTRO NACIONAL DE SUPERCOMPUTACION | AE | ES
2 | INFN | ISTITUTO NAZIONALE DI FISICA NUCLEARE | BEN | IT
3 | UW | UNIWERSYTET WARSZAWSKI | BEN | PL
4 | CNRS | CENTRE NATIONAL DE LA RECHERCHE SCIENTIFIQUE CNRS | BEN | FR
5 | NIKHEF | STICHTING NEDERLANDSE WETENSCHAPPELIJK ONDERZOEK INSTITUTEN | BEN | NL
6 | UCL | UNIVERSITE CATHOLIQUE DE LOUVAIN | BEN | BE
7 | UAntwerpen | UNIVERSITEIT ANTWERPEN | BEN | BE
8 | EGO | EUROPEAN GRAVITATIONAL OBSERVATORY(EGO) (OSSERVATORIO GRAVITAZIO NALEEUROPEO) | BEN | IT
9 | DESY | DEUTSCHES ELEKTRONEN-SYNCHROTRON DESY | BEN | DE
10 | Wigner RCP | WIGNER FIZIKAI KUTATOKOZPONT | BEN | HU
11 | MUL | MONTANUNIVERSITAET LEOBEN | BEN | AT
12 | UNIGE | UNIVERSITE DE GENEVE | AP | CH
13 | UKRI | UNITED KINGDOM RESEARCH AND INNOVATION | AP | UK
14 | UCAR | CARDIFF UNIVERSITY | AP | UK
15 | UGLA | UNIVERSITY OF GLASGOW | AP | UK

## Slide 5: LIST OF THIRD PARTIES
N | Short Name | Beneficiary related | Legal name | Role | Country
1 | RWTH | DESY | AACHEN UNIVERSITY | TP | GE
2 | CDTI | IFAE | CENTRO PARA EL DESARROLLO TECNOLOGICO INDUSTRIAL | TP | ES
3 | AEI | DESY | MAX PLANCK INSTITUTE FOR GRAVITATIONAL PHYSICS (ALBERT EINSTEIN INSTITUTE) | TP | GE
4 | LUH | DESY | LEIBNIZ UNIVERSITÄT HANNOVER | TP | GE
5 | UV | IFAE | UNIVERSITAT DE VALÈNCIA | TP | ES
6 | UIB | IFAE | UNIVERSITAT DE LES ILLES BALEARES | TP | ES
7 | ICCUB | IFAE | INSTITUTE OF COSMOS SCIENCES | TP | ES
8 | VU | NIKHEF | VRIJE UNIVERSITEIT AMSTERDAM | TP | NL
9 | MU | NIKHEF | MAASTRICHT UNIVERSITY | TP | NL
10 | CYFRONET | UW | AKADEMICKIE CENTRUM KOMPUTEROWE CYFRONET AGH | TP | PL
11 | CAMK | UW | NICOLAUS COPERNICUS ASTRONOMICAL CENTER | TP | PL
12 | IMPAN | UW | MATHEMATICAL INSTITUTE OF THE POLISH ACADEMY OF SCIENCES | TP | PL
13 | NCBJ | UW | NATIONAL CENTRE FOR NUCLEAR RESEARCH | TP | PL
14 | KULEUVEN |  | KATHOLIEKE UNIVERSITEIT LEUVEN | TP | BE
In-kind contributions in terms of personnel, travel and other costs free of charge

## Slide 6
Reporting periods:
Reporting periods | Type | Month from | Month to | Deadline | Project reviews (timing month)
1 | Periodic report | 1 | 12 | 31/10/2023 | 14
2 | Periodic report | 13 | 30 | 30/04/2025 | 32
3 | Final report | 31 | 48 | 31/10/2026 | 49
-Technical report (template provided by the EC + continuous reporting portal)
-Financial report (done in the Funding and Tenders Portal)
  Electronic submission via the Funding & Tenders Portal

## Slide 7
PAYMENTS
Total Budget: maximum grant amount 3.450.000,00 € (made to the coordinator, distribute the amounts to the beneficiaries)
-Prefinancing payment: 1.839.885,00 € (53,3 %) distributed between partners, received on September 2022
Based on CA:
60% (paid on September 2022)
* except beneficiaries with less than 20.000 € (they received the 100% of prefinancing)
40% will be paid at the end of the first year subject to the receipt by the coordinator of all deliverables and reports for
the period concerned.
3) Next payments based on your needs and the interim payments received

## Slide 8
Annex II: budget: payments
Total Budget: maximum grant amount 3.450.000,00 € (made to the coordinator, distribute the amounts to the beneficiaries)
2 Interim payments: to cover eligible costs incurred in the reporting periods
(90 days after approval of reporting periods) up to 85% (interim ceiling), 1.265.115,00 €
Step 1 — Calculation of the total accepted EU contribution
Step 2 — Limit to the interim payment ceiling
(HE general rule: 85% of the max grant amount)
the payment of the balance after the end of the action (90 days after approval of reporting periods)
Distribution of the interim payments: to be decided in the future.

## Slide 9: LIST OF THIRD PARTIES TO BE INCLUDED IN THE GA (existing ones (AGAIN) + new ones)
Table 3.1j: ‘In-kind contributions’ provided by third parties (not included in GA following back-up PO instructions)
BUT… it will be INCLUDED NOW to facilitate the monitoring of the contribution of TPs to the project.
Two actions:
Revise numbers by the TPs in collaboration with the linked beneficiary
Exact numbers by new TPs (budget, costs category, PMs, justification…)
2) AMENDMENT (after first periodic report)
1)
2) Change in the budget (own resources planification) and PMs (modification of Budget in Annex II of GA)
3) Revision of due dates of deliverables/milestones in long-term

## Slide 10
Reporting periods | Type | Month from | Month to | Deadline | Project reviews (timing month)
1 | Periodic report | 1 | 12 | 31/10/2023 | 14
-Technical part: PART A: INFORMATION FOR F&T PORTAL
PART B: TEMPLATE PROVIDED BY THE EC
3) NEXT COMING STEPS (SOON…)
ALL TEMPLATES ARE IN THE INTERNAL AREA OF THE ET-PP PAGE
AND IN THE SHARED DRIVE
Information for the portal, Part A (Communication and dissemination activities, publications, datasets…) WPLeaders
Scientific report, Part B WPLeaders
Monitoring of the use of resources, Part B Administrative contacts/PIs
DEADLINE: 15/09/2023

## Slide 11
N | N in WP | Name | LB | Type | Dissemination level | Due date | Date | Actual submission date
D1 | D1.1 | Dissemination and Exploitation (D&E) Plan | IFAE | R | PU | 6 | 28/02/2023 | 31/03/2023
D2 | D1.2 | Data Management Plan (DMP) | IFAE | R | PU | 6 | 28/02/2023 | 20/03/2023
D10 | D4.1 | Scan of legal procedures, permitting and land acquisitions | NIKHEF | R | PU | 10 | 30/06/2023 | 
D3 | D2.1 | Report providing options for legal entity | NIKHEF | R | PU | 11 | 31/07/2023 | 
D4 | D2.2 | Minutes of meetings with EC and involved ministries | NIKHEF | R | PU | 11 | 31/07/2023 | 
D26 | D7.1 | Innovation plan | IFAE | R | PU | 11 | 31/07/2023 | 
D36 | D10.1 | Initiate strategic media and communications plan | UW | R | PU | 11 | 31/07/2023 | 
Deliverables up to RP1
If you think that you are not able to meet the delivery date, please let us know ASAP
Procedure for the Review of Deliverables and Milestones
1) Consortium; 2) Coordinator; 3) ET management; 4) F&T Portal

## Slide 12
Milestones up to RP1
Actual delivery date
Achieved or not in the period
Comments (the information about the report/workshop can be found here: link)
Information to be included in the portal (must be ready for the first report):
Milestone number | Name | WP | Lead beneficiary | Means of verification | Due date
2 | Document detailing the site-specific characteristics that impact ET sensitivity and its duty cycle. | WP4 | 5-NIKHEF | Report | 30/11/22
9 | Analysis of promotion strategies accomplished | WP7 | 1-IFAE | Report. | 30/4/23
20 | Appointment of Communications and Outreach Coordinator | WP10 | 3-UW | Appointment contract | 30/4/23
3 | Common methodology to estimate impact of site characteristics on ET sensitivity and operation and, if required, a scheme to compensate it. | WP4 | 5-NIKHEF | Report | 30/6/23
10 | Engagement plan produced | WP7 | 5-NIKHEF | Report. | 30/6/23
8 | ET Collaboration in place | WP6 | 2-INFN | ET Symposium | 31/7/23
12 | Workflows Requirements collection and constraints: computing and data | WP8 | 1-IFAE | Workshop (+D8.1) | 31/7/23
17 | Preliminary sustainability plan | WP9 | 8-EGO | Report. | 31/7/23

## Slide 13
Reporting periods | Type | Month from | Month to | Deadline | Project reviews (timing month)
1 | Periodic report | 1 | 12 | 31/10/2023 | 14
-Financial part (done in the Funding and Tenders Portal):
  – individual financial statement from each beneficiary for the RP concerned
  – explanation of use of resources,
  – in the final report, if the total costs are higher than 430.000,00 €, include certificate of financial statements (CFS).
3) NEXT COMING STEPS (SOON…)
DEADLINE: 15/09/2023
REMINDER TO ADMINISTRATIVE CONTACTS/PIs

## Slide 14
End of
reporting
period
Within 60 days
Revisions and explanations
End of
reporting
and payment
Technical
Deliverables
submitted
Periodic
report
submitted
Financial
statement
submitted
Technical
review
And
Assesment by the
Financial officer
Comments from
PO and FO- corrective
Actions may be required
All documents
Received, correct
And accepted
Initation
payment
Submission of
Revised versions
Review
Report
Submitted
More than 1
Iteration may be
necessary
ROADMAP
If more actions are needed, the PO will inform us in due time.
Other actions may be required for the review meeting (if there is)

## Slide 15
TIMELINE
End of the periodic report
31/10/2023
Templates
ready now
Possible review meeting,
November
Periodic report starting
01/09/2023
Information ready by partners
15/09/2023
Revision and approval,
Payment initiated, 2024

## Slide 16: ET-PP annual meeting: administrative details
13/06/2023
Grant agreement: Nº 101079696
Project: 101079696 — ET-PP — HORIZON-INFRA-2021-DEV-02
Horizon Europe: Coordination
and Support Actions