## Slide 1: ET-PP 1st review meeting
14/12/2023
Grant agreement: Nº 101079696
Project: 101079696 — ET-PP — HORIZON-INFRA-2021-DEV-02
Horizon Europe: Coordination
and Support Actions

## Slide 2: WP 8: Computing model Introduction - Objectives
  Definition of the computing and data model of the Einstein Telescope.
  Definition of ET workflows.
  Estimation of the resources.
  Definition of the technical guidelines and principles for implementing the data access policies.
ET design
WP1: ET-PP management and coordination
WP2: Governance and legal aspects
WP3: Financial architecture
WP4:Site preparation
WP5: Project Office Engineering Department
WP6: Technical design
WP7: Innovation and Industry eng.
WP8: Computing
and
data Access
WP10: Communication and outreach
ET organization
ET site
Sustainability and outreach
WP9: Sustainable devel.

## Slide 3: WP 8: Computing model Introduction - Participation
ET-PP WP8 | Achim Stahl - RWTH, Nadia Tonello - BSC
8.1 T0 data center | Patrice Verdier - CNRS
8.2 Computing and Data Model | Tassos Fragkos, Paul Laycock - UniGe
8.3 Resources estimation | Silvio Pardi – INFN
8.4 Data Access Implementation design | Nadia Tonello – BSC

## Slide 4: WP 8: Computing model Introduction - Participation
ET-PP WP8 | Achim Stahl - RWTH, Nadia Tonello - BSC
8.1 T0 data center | Patrice Verdier - CNRS
8.2 Computing and Data Model | Tassos Fragkos, Paul Laycock - UniGe
8.3 Resources estimation | Silvio Pardi – INFN
8.4 Data Access Implementation design | Nadia Tonello – BSC
EIB | Stefano Bagnasco - UniTo, Patrice Verdier - CNRS
Division 1: Software frameworks and data challenge support | Andres Tanasijczuk – UCLouvain
Division 2: Services and Collaboration Support | Antonella Bozzi –EGO
Division 3: Computing and data model, Resource Estimation | Gonzalo Merino –PIC
Division 4: Multimessenger alerts infrastructure | Steven Schramm, UniGe
TTG: Technology tracking working group | Sara Vallero, INFN To

## Slide 5: EiB – WP8 synergy
ET EiB Divisions
WP8 Tasks
 | T8.1 T0 data center | T8.2 Computing and data model | T8.3 Resources | T8.4 Data access implementation
D1 SW frameworks and Data Challenges |  | Computing frameworks domains and data formats | Resources for frameworks execution and data storage availability | Data availability Data releases format
D2 Services and collaboration support |  |  |  | Tools for monitoring, AAI (IAM) data access
D3 Computing and data models, resources estimation | T0 storage and computing resources estimation | Computing model Data model | Resources estimation | 
D4 Multimessenger alerts infrastructure |  |  |  | Tools for multi-messenger alerts
Technology tracking working group

## Slide 6
Coordination and organization of the activities with the ET e-Infrastructure Board (EIB).
Weekly (chairs) – biweekly (all-hands) online meetings. Participation to ET-PP meeting (online/F2F), as well as the ET symposium.
WP8 workshop in Geneva for gathering requirements for the ET computing model.
Priorities have been identified:
  Set-up and update of the ET EMDB (hosted and managed by EGO)
  Preparation of the ET AAI: in progress. Resources have to be assigned and prototype from CYFRONET based on KeyCloak.
  Set-up of a collaboration tool for file sharing, in testing phase for EIB-WP8 and WP10.
  Collection of requirements from other ET-PP WPs and ET Boards, in preparation of the D8.1 and contribution to the first Milestone due at M12.
  Collection and discussion about the International Gravitational-Wave Observatory Network (IGWN) current models, solutions, limitations.
  Analysis of the possible extension of the IGWN current computing and data model to ET: in progress.
The ET Collaboration and the ET-O required the contribution of WP8 and EiB experts to the first version of the Product Backbone Structure Document.
Evaluation of WP8-EiB contribution and collaboration with ESCAPE for ET is ongoing.
WP 8: Computing model Tasks

## Slide 7: WP 8: Computing model Task 8.1 T0 data center
Lead
CNRS- Patrice Verdier
Objective
Design the T0 data center and define the services regarding distributed computing
Activities
Define Tier-0 storage and computing requirements to contribute to D8.1
Collaboration with other ET-PP WPs and ET Boards:
  WP2 Governance
  WP4 On-site data storage and data access
  WP6 Technical design
  Close collaboration with ISB (and other Boards) about the conceptual design of the Tier0.

## Slide 8
YEAR 1 Objectives
Collection of requirements from the ET-O
YEAR 1 Activities
Contribution to the definition of the first version of the ET PBS for the computing part
Connection with the ESCAPE Collaboration.
YEAR 1 Results
The draft of the PBS is available to the ET internal area.
WP 8: Computing model Task 8.1 T0 data center

## Slide 9
Lead
UniGe, Tassos Fragkos, Paul Laycock
Objective
Develop the computing and data model of ET
Activities
Define the workflow requirements from instrument to publication to contribute to D8.1
Collaboration with other ET-PP WPs
  WP2 Governance
  WP6 Technical design, cost evaluation
  WP9 Data mid-long term curation and preservation sustainability
  WP10 Dissemination, distribution of legacy data
  Close collaboration with ISB and OSB (and other Boards) to define data computing model.
Edition of D8.1 & D8.2
WP 8: Computing model Task 8.2 Computing and Data Model

## Slide 10
YEAR 1 Objective
Collect the computing requirements for ET
YEAR 1 Activities
Analysis of the present solutions (IGWN, ESCAPE) with the collaboration of ET and external experts, who have participated to meetings and workshops.
ESCAPE solutions analysis (VRE, data lake, AAI, …)
Recruitment of an expert in Computing Models for ET-PP.
Preparation for the organization of the first WP8 workshop in Geneva (https://indico.ego-gw.it/event/590/) to collect requirements for the ET computing model.
Preparation of the D8.1 first draft
WP 8: Computing model Task 8.2 Computing and Data Model

## Slide 11
Lead
INFN, Silvio Pardi
Objective
Estimation of the computing resources (computing power and data storage)
Activities
•Define operational cost requirements and potential mitigation to contribute to D8.1
•Collaboration with other ET-PP WPs for workshops and sessions regarding ET
WP2 Governance
WP4 On-site data storage and data access
WP9 Data mid-long term curation and preservation sustainability
WP10 Dissemination, distribution of legacy data
•Participation of EiB (and other Boards) discussion about computing resources and data needs.
WP 8: Computing model Task 8.3 Resources estimation

## Slide 12
YEAR 1 Objective
(No specific objectives) Estimation of the computing resources starts after requirements collection.
YEAR 1 Activities
• Define operational cost requirements and potential mitigation to contribute to D8.1
Support to the distribution of the first ET Data Challenge (MDC1) input data, delivered by the OSB Div10.
Talk at CHEP: “Computing Challenges for the Einstein Telescope project”. http://et-origin.cism.ucl.ac.be
https://indico.jlab.org/event/459/contributions/11503/
WP 8: Computing model Task 8.3 Resources estimation

## Slide 13
Lead
BSC, Nadia Tonello
Objectives
•Define data access implementation strategy for ET
Activities
•Collaboration with other ET-PP WPs for workshops and sessions regarding ET data
WP2 Governance
WP4 On-site data storage and data access
WP9 Data mid-long term curation and preservation sustainability
WP10 Dissemination, distribution of legacy data
•Participation of EiB (and other Boards) discusión about data availability and access needs.
•Edition of D8.3
WP 8: Computing model Task 8.4 Data Access

## Slide 14
YEAR 1 Objectives
Define data access requirements
YEAR 1 Activities
Recruitment of a junior engineer for support of WP8 activities.
Contribution to ET-PP DMP
Contribution to D8.1
Organization of the parallel session on Computing of the ET Symposium in Cagliari.
Analysis of the tools for files sharing and edition, and presentation. Set-up of a test working space in B2DROP.bsc.es for files sharing. Prototype space created at BSC for WP8 and WP10 (test volunteers).
WP 8: Computing model Task 8.4 Data Access

## Slide 15: WP 8: Critical risks
No critical risks and deviations during the first reporting period.
Other risks
MDC follow-up might be partial: late AAI deployment, and for missing an efficient Mock Data Challenge (MDC) coordination tool.
Mitigation: closer coordination with MDC leads at OSB Div10.
The feedback from MDCs might be not enough to converge on a numeric estimate of the computing model.
Mitigation: produce a detailed strategy to obtain the number in due time.

## Slide 16: WP 8: Computing model Deliverables and milestones
 | Milestones - Workshops | WPs collaboration | Due date
M8.1 | Workflows Requirements collection and constraints: computing and data |  | Sep 2023
M8.2 | Computing Infrastructures availability for ET workflows, characteristics | WP9 | Sept 2024
M8.3 | On site infrastructure, computing and data model | WP6 | Sept 2025
M8.4 | Low latency and offline workflows and computing model | WP6 | Feb 2026
M8.5 | Data management, access, policy and implementation | WP2, WP6 | July 2026
 | Deliverables | Lead | Due date
D8.1 | Workflows Requirements collection and constraints: computing and data | UniGe | Mar 2024
D8.2 | Computing Infrastructures availability for ET workflows, characteristics | UniGe | Apr 2026
D8.3 | On site infrastructure, computing and data model | BSC | Sept 2026
26-27 Oct 2023

## Slide 17: WP 8: Contribution from each partner
INSTITUTION |  | PM as per Annex I | PM in the period
BSC | CONTRIBUTIVES | 9 | 2,55
 | REQUESTED EC | 36 | 13,11
CNRS | CONTRIBUTIVES | 3 | 0,24
INFN | CONTRIBUTIVES | 3 | 0
UniGe | CONTRIBUTIVES | 48 | 5,4
Total Person Months | CONTRIBUTIVES | 63 | 8,19
Total Person Months | REQUESTED EC | 36 | 13,11
 |  | 99 | 21,30
% PMs used = 21,5

## Slide 18: WP 8: Outlook and perspectives
Successful coordination and organization of the activities with the ET e-Infrastructure Board (EIB).
Chairs and all-hands online meetings. Participation to ET-PP meeting (online/F2F), ET symposium and annual meetings.
M8.1 WP8 workshop very successful. Preparation of the M8.2 Resources in collaboration with WP9 - sustainability
ET AAI follow up activities for reaching a first implementation in the next period.
Maintenance of collaboration tool for file sharing (EIB-WP8 and WP10) and test of new required features.
D8.1 finalization
IGWN current models, solutions, limitations taken into account in the ET Computing Model
Contribution and collaboration with ESCAPE

## Slide 19: ET-PP 1st review meeting
14/12/2023
Grant agreement: Nº 101079696
Project: 101079696 — ET-PP — HORIZON-INFRA-2021-DEV-02
Horizon Europe: Coordination
and Support Actions