## Slide 1: New SPB Mandate

## Slide 2: SCB/SPB: General Mission
The SCB/SPB must lead the effort on the Einstein Telescope site related activities
It must coordinate the activities to acquire the required characteristics for each site proposing to host the Einstein Telescope;
Collect, organize and/or produce all the characterizations and documentation needed for a fair comparison of the sites;
Propose a common framework and common basis for the evaluation of the candidate sites.

## Slide 3: SCB/SPB: Structure
Site Characterization/Preparation Board
WD3 Bidbooks
WD1 Physical variables and characterization
WP1.1
Seismic noise
WP1.3 Magnetic noise
WP1.4
Other Env.
WD2 Geology
WP2.1
Structural Geology
WP2.4 Geotechnics
WD5 Legal and site preservation
WD6 Socio-Economic and environmental impact
WD4 Cost timing and risk assessment
(with ISB/Infra-Osb)
ET Coll.
PD
WP1.2 Gravimetric & Geodynamics
WP2.2
Hydro-Geology
WP2.3
Geophysics

## Slide 4: GOAL
Provide a more realistic work plan and schedule and a clear distribution of responsibilities for site characterization activities.
Define a full list of detailed deliverables (of Phase 1) related to the site characterization.

## Slide 5: Deliverables
Site report
Site impact on science performance
  Measurement of environmental noise, physical parameters (by local teams following common standards and recommendations, supervised by SPB)
  3D geology etc model with detailed localization of ET infrastructure (SPB + ETO)
  Quantify impact + mitigation of env. noise and related risk evaluation (by local teams, supervised by SPB, using ETC standard tools )

## Slide 6: Define Common Methodology
Method for environmental noise measurements (types of measurements, method of evaluation, data management plan, focus on data provision to project and tools) (see SPB documents)
Methodology (plan) for and validation of the 3D model (SPB + ETO)
Physical parameters, impact function for the detector performance
Plan for evaluation of environmental noise impact on detector performance
Plan for validation procedure of local team’s application of noise evaluation of the impact on the detector

## Slide 7: Tasks
Coordinating the common quantification of noise, impact and mitigation of env. noise (SPB responsible for interfaces between local teams and ISB/OSB/ETO) example: seismic noise in both sites and how they show up in the detector noise projection for the chosen infrastructure design solution.
Preparation of documents to
  describe the methodology
  Define Templates
  Define requirements for site studies
  Define validation procedures/ review procedures
  Risk standards and validation (specific for Site impact on science performance)

## Slide 8: SCB Structure
Topics | Output
Update of the needed physical variables for the site characterization Update of surface and underground (and/or borehole) accurate noise measurements, with procedures and standards Coordination of the measurement campaigns at the candidate sites (ongoing and planned) Interaction with the host teams to have comparable long/short-term, active/passive measurements Set of standard data formats, repository and analysis tools. Site data management | Document describing a set of physical variables to be acquired by the Host Teams. Documents describing standard for measurements Documents describing common data formats and analysis tools
SCB
3D Geological and geotechnical evaluation, and modeling
WD1 Noise measurements
WD3 Scientific Site Report
WP1.1 Seismic noise
WP1.2 Gravimetry & Geodynamics
WP1.3 Magnetic noise
WP1.4 Other Env. Noise

## Slide 9: SCB Structure
SCB
3D Geological and geotechnical evaluation, and modeling
WD1 Noise measurements
WD3 Scientific Site Report
WP2.1 Structural Geology
WP2.2 Hydrogeology
WP2.3 Geotechnology
WP2.4 Geophysics
WP2.5 Interfaces with ETO
Topics | Output
Definition of minimal set of (hydro-)geological, geophysical, and geotechnical investigations to be performed by the Host Teams Coordination of local team effort and promote data/methods exchanges Provide subsurface images at defined regional locations, such as tunnels and caverns. Derive structural model and rock quality model Define groundwater conditions in terms of pressure and flow | Document describing a minimal set of geo parameters to create 3D models and maps on. Documents describing the standards for a local site document providing the geotechnical perspective that the proposed detector can be build. 3D maps of predefined subsurface parameters for the volume enclosed by ET, extended to a region considered relevant

## Slide 10
SCB
3D Geological and geotechnical evaluation, and modeling
WD1 Noise measurements
WD3 Scientific Site Report
WP3.1 OSB Interface
WP3.2 ISB Interface
SCB Structure
Topics | Output
Common methodologies to evaluate the impact of environmental noise on detector performance Common methodologies to elaborate possible site noise mitigation strategies Validation procedure of local team results Site preservation strategy coming from noise impact. Risk assessment. Coordination of local team studies | Document describing a common methodology to evaluate site dependent detector performances Document describing a possible site noise mitigation strategy Document describing a validation procedure of local team results Document describing a methodology to evaluate the probability and the severity of risk related to site dependent detector performance

## Slide 11: SCB Structure
SCB
3D Geological and geotechnical evaluation, and modeling
WD1 Noise measurements
WD3 Scientific Site Report
WP1.1 Seismic noise
WP1.2 Gravimetry & Geodynamics
WP1.3 Magnetic noise
WP1.4 Other Env. Noise
WP2.1 Structural Geology
WP2.2 Hydrogeology
WP2.3 Geotechnology
WP2.4 Geophysics
WP2.5 Interfaces with ETO
WP3.1 OSB Interface
WP3.2 ISB Interface

## Slide 12: SCB Structure
Working Divisions | Topics | Output | WP
Noise measurements | Update of the needed physical variables for the site characterization Update of surface and underground (and/or borehole) accurate noise measurements, with procedures and standards Coordination of the measurement campaigns at the candidate sites (ongoing and planned) Interaction with the host teams to have comparable long/short-term, active/passive measurements Set of standard data formats, repository and analysis tools. Site data management | Document describing a set of physical variables to be acquired by the Host Teams. Documents describing standard for measurements Documents describing common data formats and analysis tools | Seismic Noise Gravimetry and Geodynamics Magnetic noise Other Env. Noise
Noise Impact Evaluation | Common methodologies to evaluate the impact of environmental noise on detector performance Common methodologies to elaborate possible site noise mitigation strategies Validation procedure of local team results Site preservation strategy coming from noise impact. Risk assessment. Coordination of local team studies | Document describing a common methodology to evaluate site dependent detector performances Document describing a possible site noise mitigation strategy Document describing a validation procedure of local team results Document describing a methodology to evaluate the probability and the severity of risk related to site dependent detector performance | OSB Interface ISB Interface
3D Geological and geotechnical evaluation, and modeling. | Definition of minimal set of (hydro-)geological, geophysical, and geotechnical investigations to be performed by the Host Teams Coordination of local team effort and promote data/methods exchanges Provide subsurface images at defined regional locations, such as tunnels and caverns. Derive structural model and rock quality model Define groundwater conditions in terms of pressure and flow | Document describing a minimal set of geo parameters to create 3D models and maps on. Documents describing the standards for a local site document providing the geotechnical perspective that the proposed detector can be build. 3D maps of predefined subsurface parameters for the volume enclosed by ET, extended to a region considered relevant | Structural Geology Hydrogeology Geotechnology Geophysics Interfaces with ETO