## Slide 1: ETPP Annual meeting 5-7 May 2026 Progress update
ET-PP WP2: governance and legal aspects Miriam Roelofs, WP2 work package leader
Grant agreement: Nº 101079696
Project: 101079696 — ET-PP — HORIZON-INFRA-2021-DEV-02
Horizon Europe: Coordination
and Support Actions

## Slide 2: ET-PP WP2 Governance and legal aspects
Lead Nikhef, INFN, STFC
Nikhef team: Miriam Roelofs, Hans Chang
INFN team: Monique Bossi, Federico Ferrini
STFC team: Laura Woodward, Jamie Parkin
Invitation to: ETO directorate (Fernando Ferroni), secretary BGR (Jerome Pourbaix)
Interaction with ET Board of Governmental Representatives
  Input for discussions and interactions with BGR on governance requirements
  Information and support to BGR on preferred governance model and legal entity
Interaction with ETO directorate and ET Coordinators
Exchange with other INFRADEV workpackages:
Input for governance requirements
WP3, WP7: e.g. key elements for a financial model and procurement model
Einstein Telescope

## Slide 3: WP 2: Amendment Deliverables 2.3. and 2.4.
Project: 101079696 — ET-PP, 2nd review meeting
15/05/2025
2.1. Report providing options for a legal entity (October 2023)
2.2. Minutes of meetings with involved Ministries (BGR) and EC (October 2023)
Revised Del 2.1. Study and analysis on governance: Intermediate paper (March 2024)
2.3. Legal documents and content for statutes (Q3 2025)
2.4. Roadmap to establish the legal entity (Q3 2026)
---------------------------------------------------------------------------------------------------------------------------------------
Amendment of Del. 2.3 and Del. 2.4.
Del. 2.3. Legal report on suitable intermediate legal entities for ET project in the jurisdictions of the potential host states: Belgium, Germany, Italy and Netherlands (April 2026, pending)
Del. 2.4. Roadmap to establish an intermediate legal entity (July 2026)

## Slide 4: Del. 2.3. Report by external legal expert
Legal report on suitable intermediate legal entities for ET project in the jurisdictions of the potential host states: Belgium, Germany, Italy, Netherlands
Legal expert: Ohad Graber, x-officio.eu
Purpose of intermediate legal entity: execution of the ETO project plan (Roadmap) in the pre-construction phase and preparation for the final legal entity (IGO, ERIC, hybrid). Not for profit entity.
    Key-elements to include in the analysis: - Legal personality in the EU Member States (multi-jurisdiction activities legal personality) - A flexible governance structure, allowing for oversight by financial stakeholders (BGR/Steering Committee) - Participation eligibility for foreign organisations (EU and non-EU), including agencies and universities. - Limited liability regime for participating members/shareholders. - Initial capital requirements. - Tax benefits (exemption from VAT). - Exemption from the EU procurement rules. - A simple and fast establishment process and efficient day-to-day administration. - Strong European dimension / Precedents in the European research landscape.
Suitable intermediate legal entities:
Belgium AISBL, Germany gGmbH, Italy Foundazione Partecipazione, Netherlands Stichting
Equally suitable

## Slide 5: Del. 2.4. Roadmap to establish an intermediate legal entity
The roadmap will describe a stepwise approach towards an intermediate legal entity
Evolution:
from MoU based organisation into a legal entity
into a central organisation

## Slide 6: WP2 activities 2026
Continue exchange and interaction with BGR
Providing input for discussion on intermediate legal entity BGR-12 (June 2026)
Support ETO directorate on legal and organizational aspects
E.g. support transition from MoU towards intermediate legal entity
        Discussion on ETO organizational needs (30 January, 17 April)
Exchange with ETPP workpackages: WP3 and WP7
Alignment of activities and complementary deliverables

## Slide 7: WP2 timeline 2026
Follow-up BGR-10: update and timeline
    Report external legal expert (ETPP Del.2.3., April)
    Providing input (incl. report) for BGR-discussion on intermediate legal entities (BGR-12, June)
Joint session WP2-WP3, Barcelona
Focus on the final deliverables of WP2 and WP3 to ensure that the content is complementary and aligned.
Grant agreement:
(Del. 2.3. Legal report on intermediate legal entity --> pending submission)
Del. 2.4. Roadmap to establish an intermediate legal entity
Identify topics for alignment or complementarity.
Del.2.4. Roadmap to establish an intermediate legal entity (July 26)
Einstein Telescope

## Slide 8: ET-PP WP2
Grant agreement: Nº 101079696
Project: 101079696 — ET-PP — HORIZON-INFRA-2021-DEV-02
Horizon Europe: Coordination
and Support Actions