## Slide 1
Prof. Dr. Robert GALLER & Dipl.-Ing. Daniel Schneider
Chair of Subsurface Engineering & Underground Research Center ZaB - Zentrum am Berg
Montanuniversität Leoben, Austria
ET-COMPASS, Task 2.3
Einstein Telescope Research Infrastructure
5–7 May 2026
ET-PP, Barcelona

## Slide 2
Project
phases
Consideration of uncertainties related to cost estimation

## Slide 3
Underground construction
Safety
Alignment
Vibrations
Equipment
Geology
Hydrogeology
Construction method
And many more…
Aerodynamics
Where are uncertainties coming from?

## Slide 4
www.riskcon.at
    How to deal with uncertainties
No construction project is risk free. Risk can be managed, minimised, shared, transferred or accepted. It cannot be ignored.
Sir Michael Latham, 1994

## Slide 5
Geotechnical design is an ongoing process also during construction to be able to do adjustments following the real geotechnical conditions
Design Process
Alignment
Hydrogeological data
Geological data
Geotechnical data
Construction logistics
Excavation Method
Mangement of uncertainties in tunneling – design & construction

## Slide 6
Schematic illustration of cost components to determine forecasted project costs
Cost components
Identified risks + unknown = risk costs (R)

## Slide 7
Risk Distribution
[E. KLEIVAN, adapted by R. Galler]
Lumpsum contract
Unit price contract
Types of Contract considering uncertainties
Cost plus fee contract
Turn key contracts

## Slide 8
Efficient and modern tunnelling 19 – 20 April 2024, Shenzhen
Robert.Galler@unileoben.ac.at
www.zab.at
Questions?